## Slide 1: Anvil Ascension
Postmortem

## Slide 2: Introduce The Team
Adam Denomme – Lead Programmer
George Dixon – Generalist
Julian Voros – Gameplay Programmer
John Sauve – Generalist
Kenneth Little – Graphics Programmer

## Slide 3: Introduce The Game
This is anvil ascension
Our game uses OpenGL and the FLECS API, to make an Arkanoid-inspired dungeon brick-breaker

## Slide 4: Demo The Game (For a few minutes)

## Slide 5: What Went Right?
Good Communication
People were driven to get stuff done
Collaborative skills were good
Jumping from one code sample to another was not terrible
Continued dedication to fixing things
Good research skills employed to help
Supportive teammates

## Slide 6: What Went Wrong?
We had a few things that didn’t go as we wanted
  Transition from object-oriented to data-oriented was not smooth
  Most of the team had to learn OpenGL
  Registering entities took a while
  Used a different base game halfway through to help our renderer work
  Trying to figure out physics logic and how we can add it
  Getting the collisions to work seemed like our biggest struggle
  Major burnout by week 3
  Boundaries were a big issue as our Python script wasn’t working properly
  Our game cant make the brick disappear
  Overall game isn’t finished but its close

## Slide 7: Lessons Learned
The game was a bit more challenging than we had initially thought
If we could rewind time, we probably would’ve switched to directX11 and have teammates shoulder less work and try to split the work up more
We would have prioritized understanding each other’s code and what we did and did not need to add
We communicated a perfect amount I’d say
I think the sprint-based workflow helped us to pace ourselves

## Slide 8: Audience Questions and Answers